# CS440 Maynooth Parking App

Student: Redon Ferizi (21358591) (Redon.ferizi.2022@mumail.ie)

# Introduction

Parking at Maynooth University is a common challenge, with limited spots filling up quickly due to the large number of students and staff driving to campus. A potential solution to this issue is the development of a web or mobile app that manages parking availability in real time, improving the efficiency of space allocation and reducing time spent searching for parking.

# Project Objectives

The primary objective of this project is to design and implement a system that:

- Allows students to check in and out of parking spaces.

- Provides real-time information on available spaces.

- Reduces congestion and time spent looking for parking.

- Ensures ease of use with minimal user interaction (e.g., automated space availability updates).

# Brain storm

- Feature that asks user how long they will be there for ? (tbc)

- Ask user how busy is parking approx. how many spaces left ? (implemented)

- Web app rather than mobile app (implemented)

- Possibility of making mobile app that runs webapp (tbc)

- Collect data of each car park to determine when it is busiest and use data to direct users at specific times (tbc)

# Approaches

Check-In/Check-Out System

How it works: Users manually “check-in” when they occupy a parking spot, and “check-out” when leaving. The system then makes the spot available for other users to see.

Advantages:

Simple to implement.

Challenges:

Manual check-ins might discourage usage.

Automatic Location-Based System

How it works: The app uses GPS to track when a user enters or leaves a parking spot. When a spot becomes available, the system automatically updates and informs nearby users in need of parking.

Advantages:

Minimizes user input by automating the check-in/out process.

Provides real-time updates, increasing accuracy.

Challenges:

Privacy concerns related to location tracking.

More complex development involving GPS and possibly geofencing.

Requires constant location tracking, which can drain phone battery.

Hybrid Approach

How it works: Combines check-in/out functionality with automatic detection of available spaces. Users can choose between manually checking out or allowing location data to automatically check them out.

Advantages:

Flexibility for users who prefer manual or automated options.

Reduces inaccuracies from forgotten manual check-outs.

Challenges:

Complexity in development, requiring both manual and automatic systems to work seamlessly.

# Potential Features

- Push notifications to alert users when nearby parking becomes available.

- Map view showing real-time availability of parking spots across campus.

- User history allowing users to see past check-ins and estimate their parking behaviour.

- Feedback system for users to report issues or improvements.

- Show busy times for parking areas

- Collect data from check in for status of parking

# Technologies

Frontend: React Native or Flutter for mobile app; HTML5, CSS, and JavaScript for web app.

Backend: NodeJS with Express or Django to manage user data and parking space information.

Database: MongoDB for storing parking data and user interactions.

GPS & Geofencing: leaflet

# Layout Approaches

To ensure usability and clarity, I have considered several layout options for the web app:

Option 1: Simple Dashboard

- Layout Overview: A minimalistic interface with a map displaying parking spaces and a list of nearby lots. A user can check in or out from this page with a simple button.

- Advantages: Clean and simple, ensuring ease of navigation and minimal confusion for users.

- Challenges: Limited space to present other data, such as congestion trends or user feedback.

Option 2: Integrated Data View

- Layout Overview: This design includes a map and real-time parking data presented side by side. Under the map, a bar chart would display the busiest times, with times on the x-axis and the number of cars on the y-axis. Beneath this, there will be check-in and check-out options.

- Advantages:

  - Allows users to see both real-time availability and historical congestion patterns.

  - Supports a feature where users can plan their parking based on the busiest times.

- Challenges: Balancing the display of real-time and historical data without overwhelming the user interface.

# Main Tasks

## 1. Requirements Gathering

- Description:

  - Collect and document all functional and non-functional requirements for the Parking App by consulting stakeholders, conducting surveys, and analysing existing parking systems.

- Deliverable:

  - Comprehensive Requirements Specification Document.

- Start Date:

  - 2024-09-30

- End Date:

  - 2024-10-10

- Dependencies:

  - Initial project approval.

- Key Risks & Contingency:

  - Risk: Difficulty in obtaining comprehensive requirements from stakeholders.

  - Contingency: Schedule additional meetings and use alternative methods like online surveys or interviews to gather necessary information.

## 2. System Design

- Description:

  - Design the overall architecture of the app, including frontend and backend components, database schema, and integration points using wireframes and UML diagrams.

- Deliverable:

  - System Architecture Diagrams and Wireframes.

- Start Date:

  - 2024-10-10

- End Date:

  - 2024-10-15

- Dependencies:

  - Completion of Requirements Gathering.

- Key Risks & Contingency:

  - Risk: Design complexity leading to delays.

  - Contingency: Break down the design into smaller, manageable modules and seek feedback iteratively.

## 3. Frontend Development

- Description:

  - Develop the user interface of the web app using HTML5, CSS, JavaScript, and React (or your chosen framework), ensuring responsiveness and usability.

- Deliverable:

  - Functional Frontend Interface.

- Start Date:

  - 2024-10-15

- End Date:

  - 2024-12-15

- Dependencies:

  - Completion of System Design.

- Key Risks & Contingency:

  - Risk: Frontend framework learning curve.

  - Contingency: Allocate additional time for learning and utilise online resources or seek mentorship if needed.

## 4. Backend Development

- Description:

  - Implement the server-side logic using NodeJS with Express (or Django), including APIs for user management, parking space data, and real-time updates.

- Deliverable:

  - Functional Backend Server with APIs.

- Start Date:

  - 2024-10-15

- End Date:

  - 2024-12-15

- Dependencies:

  - Completion of System Design.

- Key Risks & Contingency:

  - Risk: Integration issues between frontend and backend.

  - Contingency: Regular integration testing and clear API documentation to ensure seamless communication.

## 5. Database Setup

- Description:

  - Design and set up the database using Firebase or MongoDB to store user data, parking space information, and interaction logs.

- Deliverable:

  - Configured and Populated Database.

- Start Date:

  - 2024-10-15

- End Date:

  - 2024-10-20

- Dependencies:

  - Completion of Backend Development.

- Key Risks & Contingency:

  - Risk: Data schema design flaws.

  - Contingency: Perform thorough schema reviews and iterate based on feedback.

## 7. Feature Implementation

- Description:

  - Develop core features such as Check-In/Check-Out, Real-Time Availability, Push Notifications, Map View, User History, and Feedback System.

- Deliverable:

  - Fully Functional Features Integrated into the App.

- Start Date:

  - 2024-10-15

- End Date:

  - 2025-02-01

- Dependencies:

  - Completion of Backend and Frontend Development.

- Key Risks & Contingency:

  - Risk: Feature complexity leading to delays.

  - Contingency: Prioritise essential features first and implement additional features in iterations.

## 8. Testing

- Description:

  - Conduct unit testing, integration testing, and user acceptance testing to ensure all components function correctly and meet requirements.

- Deliverable:

  - Test Reports and Bug Fixes.

- Start Date:

  - 2025-02-01

- End Date:

  - 2025-03-01

- Dependencies:

  - Completion of Feature Implementation.

- Key Risks & Contingency:

  - Risk: High number of bugs discovered late in the process.

  - Contingency: Allocate sufficient time for testing and prioritise bug fixes based on severity.

## 9. Deployment

- Description:

  - Deploy the web app to a live server or hosting platform, ensuring scalability and reliability.

- Deliverable:

  - Live Deployed Application Accessible to Users.

- Start Date:

  - 2025-03-01

- End Date:

  - 2024-03-28

- Dependencies:

  - Successful Testing Phase.

- Key Risks & Contingency:

  - Risk: Deployment issues such as server downtime or misconfigurations.

  - Contingency: Perform a staged deployment with rollback plans and conduct thorough pre-deployment checks.

## 10. Documentation

- Description:

  - Prepare comprehensive documentation, including user manuals, technical documentation, and project reports.

- Deliverable:

  - Complete Documentation Package.

- Start Date:

  - 2024-09-30

- End Date:

  - 2025-03-28

- Dependencies:

  - Throughout the project, especially post-development.

- Key Risks & Contingency:

  - Risk: Incomplete or unclear documentation.

  - Contingency: Start documentation early and review regularly to ensure completeness and clarity.

## 11. Final Presentation & Submission

- Description:

  - Prepare and deliver the final project presentation, and submit all required materials before the deadline.

- Deliverable:

  - Presentation Slides, Demonstration of the App, and Submission of Reports.

- Start Date:

  - 2025-03-01

- End Date:

  - 2024-04-08

- Dependencies:

  - Completion of all previous tasks.

- Key Risks & Contingency:

  - Risk: Incomplete preparation for the presentation.

  - Contingency: Allocate dedicated time for rehearsal and ensure all materials are ready well in advance.

# Gantt Chart

# Example layout

Wireframe 1

Free

0mins

Busy

20mins

# Major Iterations

## 11th October

## 25th October

# Use Of AI

- troubleshooting, error detection

- npm

- git

- front js

- backend setup

# Sources Used

https://medium.com/@ibrahimhz/creating-your-first-backend-with-node-js-step-by-step-guide-892769af4cb0

https://leafletjs.com

https://wireframe.cc

https://www.w3schools.com/bootstrap5/

https://product.hubspot.com/blog/git-and-github-tutorial-for-beginners